Here's the complete end-to-end build plan:

Step 1 — PDF Ingestion (offline pipeline)

Build the data foundation. Everything downstream depends on this.

- pdf_extractor.py — extract raw text, tables, and images from the BMW PDF using pdfplumber

- chunker.py — split text into ~500 token chunks with 50 token overlap, tag every chunk with metadata: page number, section, chunk type, source file, make, model, year, engine

- image_processor.py — pass each extracted image to GPT-4o vision, get a text description back, store description as a chunk with image_path in metadata

- vector_store.py — embed all chunks using text-embedding-3-small, load into two ChromaDB collections: text_chunks (prose + image descriptions) and table_chunks (structured specs)

- Verify both collections have correct chunk counts, run a test similarity search on each

Step 2 — Context collector + Query classifier

First two nodes in the LangGraph graph.

- state.py — define AgentState TypedDict with all fields: user_type, vehicle_context, query, intent, retrieved_chunks (Annotated for parallel), confidence_score, conversation_history (BaseMessage), citations (list[Citation]), image_paths

- context_collector.py — collect user type (owner/technician) and vehicle details (make, model, year, engine, optional VIN) at session start, store in state, used to filter retrieval to correct manual

- classifier.py — LLM call to detect intent from query, return one of five labels: warning_light, torque_spec, maintenance_schedule, general, diagnostic

- route_intent function — conditional routing: warning/general → text retriever, torque/schedule → table retriever, diagnostic → both in parallel

- graph.py — initialize StateGraph with AgentState, register all nodes, wire START → context_collector → classifier → route_intent → retrievers

Step 3 — Text retriever + Table retriever

Two parallel retrieval nodes hitting separate ChromaDB collections.

- text_retriever.py — query text_chunks collection using similarity_search_with_score, k=5, return list of dicts with content, metadata, score into state

- table_retriever.py — same pattern against table_chunks collection

- Both nodes must return only {"retrieved_chunks": [...]} — no other state keys to avoid parallel write conflicts

- Wire both into graph, test with warning light query (text only), torque query (table only), diagnostic query (both in parallel)

- Fix table extraction in ingestion if table_chunks is sparse — revisit pdfplumber table_settings

Step 4 — Multi-turn conversation node

The core answer generation with memory and user type awareness.

- conversation.py — reads retrieved_chunks, user_type, conversation_history, query from state

- Build prompt with retrieved chunks as context, inject conversation history for multi-turn memory

- Owner mode: simple language, always recommend service center as fallback

- Technician mode: technical language, show specs and page references

- For diagnostic intent: ask clarifying questions if chunks are insufficient

- Append current exchange to conversation_history as HumanMessage + AIMessage

- Return updated conversation_history and draft answer to state

- Test with 3-4 multi-turn exchanges to verify memory carries across turns

Step 5 — Confidence scoring + Citation engine

Quality gate before the answer reaches the user.

- confidence.py — read chunk scores from retrieved_chunks, compute aggregate confidence score (0-1), compare against threshold: owner needs 0.80+, technician needs 0.65+

- Below threshold: trigger fallback — owner gets "please visit service center + page reference", technician gets "low confidence — verify manually + page reference"

- Citation engine — extract page_number, section, source_file from top chunk metadata, build Citation object, append to citations list in state

- Every answer must include citation regardless of confidence level

- Wire both nodes into graph after conversation node, test fallback behavior with low-relevance queries

Step 6 — Azure OpenAI swap

Infrastructure change, no logic changes.

- Replace OpenAI() client with Azure OpenAI client across all nodes

- Update settings.py with Azure env vars: AZURE_OPENAI_API_KEY, AZURE_OPENAI_ENDPOINT, AZURE_OPENAI_DEPLOYMENT_NAME, AZURE_OPENAI_API_VERSION

- Update .env.example with all required variables

- Test full pipeline end-to-end on Azure endpoint

- Optional: swap ChromaDB to Azure AI Search for production-grade vector store

Step 7 — FastAPI + Docker + Azure App Service

Expose the agent as a production API.

- main.py — FastAPI app with two endpoints: POST /query (takes user_type, vehicle_context, query, returns answer + citations) and GET /health

- Session management — maintain conversation history per session using session ID

- Dockerfile — containerize the app, expose port 8000

- requirements.txt — pin all dependencies

- Test locally with Docker, verify all endpoints respond correctly

- Deploy to Azure App Service, configure environment variables in Azure portal

- Test deployed endpoint end-to-end

Step 8 — LangSmith tracing

Full observability across every node.

- Add LANGCHAIN_TRACING_V2=true, LANGCHAIN_API_KEY, LANGCHAIN_PROJECT to env

- Every LangGraph node automatically traced — no code changes needed

- Verify traces appear in LangSmith dashboard with correct node names, inputs, outputs

- Check classifier traces show intent labels, retriever traces show chunk counts, confidence traces show scores

- Use traces to debug any retrieval quality issues and tune prompts





You said: anything Im missing here from the foundation or architecture, that I will be needing in future development?

anything Im missing here from the foundation or architecture, that I will be needing in future development?

4:25 pm





Claude responded: Good question.

Good question. Here's everything worth flagging:

1. Error handling — completely missing

Every node can fail silently right now. You need:

- LLM API call failures (timeout, rate limit, quota exceeded)

- ChromaDB connection failures

- Empty retrieval results — what happens if retrieved_chunks is empty?

- Invalid intent returned by classifier — what if LLM returns something outside your 5 labels?

Without this the agent crashes in production with no useful message.

2. Input validation — not planned

Before any node runs:

- What if user_type is neither "owner" nor "technician"?

- What if query is empty or just whitespace?

- What if vehicle_context is missing required fields?

- Injection attacks in the query string

FastAPI's Pydantic models handle this cleanly — plan it in Step 7.

3. Session management — underspecified

You mentioned it in Step 7 but haven't designed it. Questions to answer:

- Where does session state live? In-memory dict works locally but dies on server restart

- What is the session timeout?

- What happens when two users hit the API simultaneously?

- Azure App Service scales horizontally — in-memory sessions break across instances. You'll need Redis or Azure Cache for session persistence.

4. Vehicle context filtering — not implemented in retrievers

You collect make, model, year, engine in context collector but your retrievers currently ignore it completely. Both retrievers just do a plain similarity search with no metadata filter.

ChromaDB supports metadata filtering:

python

text_store.similarity_search_with_score(

query,

k=5,

filter={"model": state["vehicle_context"]["model"]}

)

Without this, a BMW 520d query could return chunks from a completely different vehicle if your DB ever has multiple manuals.

5. Prompt versioning — not planned

Your classifier and conversation prompts are hardcoded strings. In production:

- Prompts will need tuning based on LangSmith traces

- You need to know which prompt version produced which answer

- Consider storing prompts in config/settings.py or a dedicated prompts.py file from day one

6. Rate limiting on the API — not planned

Nothing stops a user from hammering your Azure OpenAI endpoint with thousands of requests. Azure has quota limits — you'll hit them fast without rate limiting on your FastAPI layer.

7. Image retrieval — built but never surfaced

image_paths is in your state schema and image descriptions are embedded in text_chunks. But nothing in the current plan:

- Retrieves the actual image file when a relevant image chunk is found

- Returns image paths in the API response

- Displays images to the user

You built the foundation in Step 1 but the retrieval-to-display pipeline is missing.

8. Multi-manual support — architecture accepts it but not planned

Your vehicle_context collects make/model/year but your ingestion pipeline only processed one BMW PDF. For a production system:

- How do you ingest a second manual?

- How do you tag chunks per manual in ChromaDB metadata?

- How does context collector select the right manual?

Design the metadata schema now before you have 10 manuals and have to re-embed everything.

9. Testing — zero test coverage

No unit tests, no integration tests. Minimum you need:

- Classifier returns valid intent for edge case queries

- Retrievers return correct chunk shape

- Confidence threshold logic works correctly for both user types

- Graph routes correctly for all 5 intents

pytest is the right tool. Plan it alongside each step, not at the end.

10. Security — not addressed at all

For Azure deployment:

- API authentication — who is allowed to call your endpoint?

- API keys stored in Azure Key Vault, not env vars

- Managed Identity instead of hardcoded credentials

- CORS configuration on FastAPI

Priority order — what to fix first:

Immediate  — error handling, input validation, vehicle context filtering

Before API — session management design, image retrieval pipeline

Before deploy — rate limiting, security, prompt versioning

Nice to have — testing, multi-manual support

The vehicle context filtering is the most critical — it's a correctness bug, not just a production concern. Fix it when you build the retrievers properly.