Here's the complete end-to-end build plan:

Step 1 — PDF Ingestion (offline pipeline)

Build the data foundation. Everything downstream depends on this.

- pdf_extractor.py — extract raw text, tables, and images from the BMW PDF using pdfplumber

- chunker.py — split text into ~500 token chunks with 50 token overlap, tag every chunk with metadata: page number, section, chunk type, source file, make, model, year, engine

- image_processor.py — pass each extracted image to GPT-4o vision, get a text description back, store description as a chunk with image_path in metadata

- vector_store.py — embed all chunks using text-embedding-3-small, load into two ChromaDB collections: text_chunks (prose + image descriptions) and table_chunks (structured specs)

- Verify both collections have correct chunk counts, run a test similarity search on each

Step 2 — Context collector + Query classifier

First two nodes in the LangGraph graph.

- state.py — define AgentState TypedDict with all fields: user_type, vehicle_context, query, intent, retrieved_chunks (Annotated for parallel), confidence_score, conversation_history (BaseMessage), citations (list[Citation]), image_paths

- context_collector.py — collect user type (owner/technician) and vehicle details (make, model, year, engine, optional VIN) at session start, store in state, used to filter retrieval to correct manual

- classifier.py — LLM call to detect intent from query, return one of five labels: warning_light, torque_spec, maintenance_schedule, general, diagnostic

- route_intent function — conditional routing: warning/general → text retriever, torque/schedule → table retriever, diagnostic → both in parallel

- graph.py — initialize StateGraph with AgentState, register all nodes, wire START → context_collector → classifier → route_intent → retrievers

Step 3 — Text retriever + Table retriever

Two parallel retrieval nodes hitting separate ChromaDB collections.

- text_retriever.py — query text_chunks collection using similarity_search_with_score, k=5, return list of dicts with content, metadata, score into state

- table_retriever.py — same pattern against table_chunks collection

- Both nodes must return only {"retrieved_chunks": [...]} — no other state keys to avoid parallel write conflicts

- Wire both into graph, test with warning light query (text only), torque query (table only), diagnostic query (both in parallel)

- Fix table extraction in ingestion if table_chunks is sparse — revisit pdfplumber table_settings

Step 4 — Multi-turn conversation node

The core answer generation with memory and user type awareness.

- conversation.py — reads retrieved_chunks, user_type, conversation_history, query from state

- Build prompt with retrieved chunks as context, inject conversation history for multi-turn memory

- Owner mode: simple language, always recommend service center as fallback

- Technician mode: technical language, show specs and page references

- For diagnostic intent: ask clarifying questions if chunks are insufficient

- Append current exchange to conversation_history as HumanMessage + AIMessage

- Return updated conversation_history and draft answer to state

- Test with 3-4 multi-turn exchanges to verify memory carries across turns

Step 5 — Confidence scoring + Citation engine

Quality gate before the answer reaches the user.

- confidence.py — read chunk scores from retrieved_chunks, compute aggregate confidence score (0-1), compare against threshold: owner needs 0.80+, technician needs 0.65+

- Below threshold: trigger fallback — owner gets "please visit service center + page reference", technician gets "low confidence — verify manually + page reference"

- Citation engine — extract page_number, section, source_file from top chunk metadata, build Citation object, append to citations list in state

- Every answer must include citation regardless of confidence level

- Wire both nodes into graph after conversation node, test fallback behavior with low-relevance queries

Step 6 — Azure OpenAI swap

Infrastructure change, no logic changes.

- Replace OpenAI() client with Azure OpenAI client across all nodes

- Update settings.py with Azure env vars: AZURE_OPENAI_API_KEY, AZURE_OPENAI_ENDPOINT, AZURE_OPENAI_DEPLOYMENT_NAME, AZURE_OPENAI_API_VERSION

- Update .env.example with all required variables

- Test full pipeline end-to-end on Azure endpoint

- Optional: swap ChromaDB to Azure AI Search for production-grade vector store

Step 7 — FastAPI + Docker + Azure App Service

Expose the agent as a production API.

- main.py — FastAPI app with two endpoints: POST /query (takes user_type, vehicle_context, query, returns answer + citations) and GET /health

- Session management — maintain conversation history per session using session ID

- Dockerfile — containerize the app, expose port 8000

- requirements.txt — pin all dependencies

- Test locally with Docker, verify all endpoints respond correctly

- Deploy to Azure App Service, configure environment variables in Azure portal

- Test deployed endpoint end-to-end

Step 8 — LangSmith tracing

Full observability across every node.

- Add LANGCHAIN_TRACING_V2=true, LANGCHAIN_API_KEY, LANGCHAIN_PROJECT to env

- Every LangGraph node automatically traced — no code changes needed

- Verify traces appear in LangSmith dashboard with correct node names, inputs, outputs

- Check classifier traces show intent labels, retriever traces show chunk counts, confidence traces show scores

- Use traces to debug any retrieval quality issues and tune prompts